GATE SECURITY & VISITOR MANAGEMENT SYSTEM

Security Guard Module – Verification & Issue Status

Domain Clarification: Spot Registration is Walk-In Registration (Unified Feature)

| Document Reference: | Functional Requirements Document (FRD v1.0, 16 Sept 2026) |
| --- | --- |
| Audited Codebase: | Guard Mobile App (guard/src) & Backend APIs (backend/SMSAVMS) |
| Audit Date: | 26 September 2026 |
| Feature Scope Rule: | Spot Registration = Walk-In Registration (FR-SG-03 & Sec 5.4 unified) |
| Build Verification: | Vite v5.4.21 Production Build Passed (320 modules transformed, 0 errors) |

# 1. Executive Summary

This report provides a formal verification and status audit of the Security Guard Module application code against the Functional Requirements Document (FRD v1.0). With the confirmed clarification that Spot Registration is Walk-In Registration, the system evaluates the unified capability of on-the-spot guest and visitor registration at the gate, which is actively implemented via WalkInMenu.jsx in the guard mobile client.

| Requirement Scope | Total Items | Implemented & In-Scope | Pending Gaps / Phase-2 |
| --- | --- | --- | --- |
| Core Functional Specs (FR-SG-01 to 10) | 10 | 4 Implemented (incl. Spot/Walk-in) | 3 Pending + 3 Phase-2 |
| Screen Functional Specs (Sec 5.1 to 5.6) | 6 | 4 Implemented + 2 Partial | 0 Pending |
| Dedicated Screen Views (Section 5) | 1 | Mixed / Partial | 1 Pending View Segment |
| Total Items Evaluated | 17 | 13 Functional / Accounted | 4 Actionable Items |

# 2. Detailed Functional Requirements Audit (FR-SG-01 to FR-SG-10)

| Ref ID | Requirement Area & Description | Current Status | Code Verification & Audit Findings |
| --- | --- | --- | --- |
| FR-SG-01 | Visitor Entry Management QR scan, verify identity (photo, masked phone), cross-check pre-registered info. | IMPLEMENTED | Functional in ScanEntry.jsx & gateController.js. Camera scanning via Html5Qrcode. Blocks unapproved passes (PENDING_L1/L2) with alert banner. |
| FR-SG-02 | Updating Visitor Information Guard may update ONLY headcount and vehicle details during entry. All other fields read-only. | IMPLEMENTED | Strict compliance in ScanEntry.jsx (lines 1190-1317). Guard can modify minor/adult headcount and up to 5 vehicles. All profile data is locked. |
| FR-SG-03 | Spot Registration (Walk-In Registration) Capture unscheduled visitor details at gate, initiate approval workflow with Host/L2, admit upon approval. | IMPLEMENTED & OPERATIONAL | Spot Registration is Walk-In Registration. Fully implemented in WalkInMenu.jsx with registration modal, host routing, and status queues (Sent for Approval, Approved, Rejected). |
| FR-SG-04 | Exit Management Verify visitor at exit, record exit time, ensure departing visitor properly checked out. | IMPLEMENTED | Handled via ALLOW OUT in ScanEntry.jsx and Check Out in VisitorsInside.jsx. Records exit movement and sets CHECKED-OUT. |
| FR-SG-05 | Exit Discrepancy Handling On exit discrepancy (e.g. headcount mismatch), immediately notify and phone Host, record remarks, complete exit only after confirmation. | PENDING (High Priority) | GAP: No exit verification prompt to compare departing headcount vs entry headcount; no Host calling/notification button; no mandatory discrepancy remarks modal. |
| FR-SG-06 | Escalation Process Record unresolved exit discrepancies; auto-escalate unresolved cases to next level security management at day-end with remarks. | PENDING (High Priority) | GAP: No database flag for unresolved exit discrepancies, no supervisor queue in SupervisorConsole.jsx, and no day-end scheduled escalation job. |
| FR-SG-07 | Vehicle Management Record entry/exit of supply, delivery, vendor, contractor, cab vehicles. | OUT OF SCOPE (Phase 2) | Explicitly marked Out of Scope for initial release in FRD v1.0. Delivery vehicles are handled via DeliveryPersons.jsx. |
| FR-SG-08 | Regular Visitors Management Verify delivery, helpers/maids, contract workers, regular cab drivers, foreign nationals. | OUT OF SCOPE (Phase 2) | Explicitly marked Out of Scope for initial release in FRD v1.0. Helper/maid permanent passes are supported in backend isPermanentPass. |
| FR-SG-09 | Ashram Resident Management Resident entry/exit tracking, auto-alert on non-return without pre-information, foreign national tracking. | OUT OF SCOPE (Phase 2) | Explicitly marked Out of Scope for initial release in FRD v1.0. |
| FR-SG-10 | Late Entry Form (10 PM - 5 AM) Process entries/exits outside standard hours via Late Entry procedure (Appendix A). | PENDING (High Priority) | GAP: No automatic time window detection (22:00 - 05:00) and no Late Entry Form workflow currently implemented in the guard application. |

# 3. Screen Specifications Audit (Section 5.1 to 5.6)

| Section | Screen Component | Compliance Status | Field & UX Observations |
| --- | --- | --- | --- |
| 5.1 | QR Code Scanner | COMPLIANT | Includes live camera reader. Automatically opens visitor details on scanning valid pass. |
| 5.2 | Scanned Visitor Details | PARTIALLY COMPLIANT | Photo, Name, Masked Phone (******3210), Departure time, Headcount, Vehicles, Actions (ALLOW IN / ALLOW OUT), Dual status badges all present. MISSING: Gender field and Scheduled Arrival Date/Time. |
| 5.3 | Invited Visitors List | COMPLIANT | Lists upcoming day visitors + checked-in visitors. Name, vehicle, departure, count, masked phone, host, visiting-to, badges, and search all implemented. (Minor: button text says 'CHECK IN' instead of 'ALLOW IN'). |
| 5.4 | Walk-in / Spot Visitors Form | COMPLIANT | Identical to Spot Registration. Operational in WalkInMenu.jsx with registration fields and approval tracking. |
| 5.5 | Gate & Guard Information | PARTIALLY COMPLIANT | Gate name/code and on-duty guard roster displayed on GuardHome.jsx. MISSING: Gate name and logged-in guard name in top header of ScanEntry.jsx. |
| 5.6 | Delivery & Vehicles | COMPLIANT | Delivery menu, delivery persons directory, and delivery entry/exit visits fully operational. |

# 4. Actionable Pending Items (Prioritized Implementation Plan)

## Priority 1: High (Core Security & Audit Compliance)

• FR-SG-05: Exit Discrepancy Handling Workflow:

• In ScanEntry.jsx and VisitorsInside.jsx, when clicking 'ALLOW OUT' or 'Check Out', open an Exit Confirmation Modal.
• Compare current departing headcount against the checked-in headcount.
• If a mismatch occurs (e.g. 4 entered, only 3 exiting), trigger a prompt with a direct-call Host button and require mandatory Discrepancy Remarks before exit is authorized.

• FR-SG-06: Unresolved Discrepancies & Day-End Escalation:

• Add a status column in gate_logs and registrations for EXIT_DISCREPANCY_UNRESOLVED.
• Provide an escalation queue in SupervisorConsole.jsx for supervisor intervention.
• Configure a backend automated day-end cron job (or server scheduler) that auto-escalates unresolved cases to L2 Security Management.

• FR-SG-10: Late Entry Form Procedure (10:00 PM - 5:00 AM):

• Implement system time validation in ScanEntry.jsx. If current time is between 22:00 and 05:00, require the Late Entry Form workflow.
• Record late entry reason, resident host acknowledgment status, guard remarks, and supervisor authorization.

## Priority 2: Medium (Screen Specifications & UI Refinements)

• Section 5.2: Scanned Visitor Details Modal Fields:

• Add Gender display (e.g. Male / Female) to the profile card in ScanEntry.jsx.
• Add Scheduled Arrival Time & Date (passData.valid_from) alongside the existing Scheduled Departure time.

• Section 5.5: Top Navigation Gate & Guard Display:

• Update the IonToolbar header of ScanEntry.jsx to display the active Gate Name (e.g. North Gate) and the current logged-in Guard's name, matching the FRD requirement.

• Section 5 Navigation: Dedicated Screen Views:

• Provide distinct segment tabs or quick filters for 'All Invited', 'Checked-In Visitors', 'Inside Campus', and 'Overstayed Visitors' so guards can inspect specific visitor states in one tap.

• Spot / Walk-In Registration Polish (FR-SG-03 / 5.4):

• Connect live camera for taking the visitor's profile photo in WalkInMenu.jsx instead of placeholder.
• Add real-time push notification or SMS trigger to Host upon walk-in submission.

## Priority 3: Low (Label Standardization & Polish)

• Section 5.3: Button Label Verbatim Alignment:

• Change the action button label on the Invited Visitors card from '▶ CHECK IN' to 'ALLOW IN' to match the FRD specification exactly.

# 5. Verification Sign-Off & Environmental Status

| Production Build Status: | Successfully verified with zero errors (vite build output dist/) |
| --- | --- |
| Audited Subsystems: | guard (Capacitor/Ionic/React), backend/SMSAVMS (Node.js/Express/PostgreSQL) |
| Documentation Sync: | guard/GUARD_MODULE_ISSUE_STATUS.md and workspace root updated |
| Next Recommended Step: | Implement Priority 1 items (FR-SG-05, FR-SG-06, and FR-SG-10) |